## Slide 1: Planning
Offensive Security

## Slide 2: Pre-engagement Interactions
Determine scope of test
  Type of test
Define goals
Lines of communication
Paperwork & signatures
Rules of Engagement
  What is in scope and what is out of scope is up to the customer

## Slide 3: General Questions
Why is the test being performed?
  Are there certain metrics that need to be met?
How many addresses?
What are the business critical systems?
  What they do
Current security
  Firewall, IDS, IPS, WAF

## Slide 4: Scope
What is under test
  Systems
  Applications
  People/Processes
Boundaries are important
Technology isn’t all on premise anymore
  Third party
  AWS, Digital Ocean, Vultr
  SaaS?

## Slide 5: Scope
Addressing
  Black box vs White box
Who owns the equipment
  Do they host services for other organizations
Is social engineering in scope?
Time Estimation
  Start and end dates
  What happens if the testers run out of time?

## Slide 6: Emergency Contact Information
Red team needs to know how to contact organization
  Project sponsor
  Manager
  Technical contacts
Organization needs to know how to contact red team
  Manager
  Operation leads
Each side needs multiple people ready for 24/7 contact
  Not always used

## Slide 7: Trusted Agent
Not everyone in an org may know about the test
Scenario: Testing a blue teams reaction
Blue team catches something
They think it’s a real APT
Blue team starts IR process
  Waking people up
  Getting people on planes
  Etc.
Before this goes too far, trusted agent steps in and stops

## Slide 8: Deconfliction
When blue team detects something
  Could be red team
  Could be bad actors
Check to see whether it is or isn’t red team
Contact information for the people who can answer these questions needs to be shared
Needs to be quick

## Slide 9: Rules of Engagement
Timeline
Locations
Status meetings
  Daily/monthly hot wash, end of test report
Time of day to test
Permission to test
Legal considerations

## Slide 10: Others?
Special requirements of test
Payment
What happens to data when test is over?
Sensitive data handling